Meeting minutes made by Teagan Reddy (SU no. 26012243)

Date: 10/06/2026

Agenda:

- Concept Design Review

- Detail Design Review

- Procurement Process

- July recess work plan

Summary:

- The process for ordering components and 3D printing is all on STEMLearn. Will need to get a motivation for every component signed before submitting an order.

- The linear rail concept is preferred. Automating the linear system will require an extra motor and control system.

- Create a spreadsheet for all the components that will be purchased, also add alternatives in case components are not available.

- Regarding the electronic design, a Pugh matrix will be used to evaluate if the battery design is viable due to the reduced operating time.

- The BLDC motor is preferable due to the larger rotor design. Need to provide motor calculations in the motivation.

- I will be able to use components from the Mechatronics lab; however, they will have to be returned in early October.

- Need to have completed detail design by next meeting.

Signed by supervisor: